|  |  |  |
| --- | --- | --- |
| Story | Story Points | Rank |
| As a user, I want to have a central location for me to find products (home page) so that on line shopping is easier. | 1 | 1 |
| As a user, I want product pages to be easy to read and show item specific information. | 2 | 2 |
| As a user, I want a shopping cart to store my online items. | 2 | 3 |
| As a user, I want account information saved so that return shopping is easier. | 2 | 4 |
| As a user, I want to be able to administrate my shopping cart so that I can change items and amounts. | 2 | 5 |
| As a user, I want to be able to see my previous orders so that I can track shipping or cancel orders. | 1 | 6 |
| As a user, I want recommendations for popular products so that I can see what other users are purchasing. | 1.5 | 7 |
| As a user, I want to see options for other currencies so that purchasing in other countries is easier. | .5 | 8 |
| As a user, I want secure check out, so that my user information is safe. | 1 | 9 |

**Product Backlog (based off current User stories)**

*Prepared by: Wylder Barrows, Daniel Calvo, Colleen Coggins, Thomas Lawhon*

\*These story point values are based off values that estimate the sets of 10 hours it would take to complete these tasks (eg. Two story points would take 20 hours to complete). This numbering system made more sense than the arbitrary systems we found online. (Some of these are safely over estimated)

**Sprint 1 Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| Product backlog Items | User Story | Story Point | Time Estimate |
| Home page creation | As a user, I want to have a central location for me to find products (home page) so that on line shopping is easier. | 1 | 10 hours |
| Database creation/Product page testing | As a user, I want product pages to be easy to read and show item specific information. | 2 | 20 hours |
|  |  |  |  |